## Slide 1: GROUP 1
BURGER QUEEN ONLINE SYSTEM

## Slide 2: DISCLAIMER
Do not look on the author of the GIT.

## Slide 3: GOALS on creating the Project
Apply knowledge taught
  Spring MVC (RESTFul ,log4j etc.)
  Oracle
  Ext JS (Sencha , Version 4.2)
  Filter (certain names) and Listeners (Active Users and Session)
  JDBC Template
  JTA (Java Transaction API)
Apply basic functions of an online ordering system.

## Slide 4: Project Approach
1. Brainstorm
  We plan our MVP (Most valuable product) to deliver
  Make sure we clear the scope of our system
  We talk about on some nice to have feature in our project.
2. Recycle what we can recycle on our last project.
  DAO, Impl , Filter, Listener, SQL Scripts and design
  Homeworks (JDBCTemplate and JTA)

## Slide 5: Task Allocation
Peter Barredo – Initial body of Spring Project with initial transaction in DB.
UI
  Pauline Joyce Racelis
  John Paul Limos
  Ana Katrina De Leon
DOM
  Mark Anthony Andes – Tester (Functional and Black tester)
  Aljun Dequilla

## Slide 6: SCOPE and DELIMITATION
SCOPE
  CRUD tray of the user’s orders
  Browse products
  Basic validations (login and registration)
  Can block blocked users
  Can display active users
  It can search products
  Has incorporated log4j
DELIMITATION
  The items in the cart will be removed after the user logged out of the system.
  No paging
  No Spring Validator
  Other approach for filter
  No JUNIT

## Slide 7: PLAN
Friday
  Exploration
  Initialize Project with JDBC Template and JTA
  Mock-up UI in Ext JS
Saturday
  Integration of UI
  Finish All controller service (MVP)
  Finish all UI page (Transitions and Behavior)(MVP)
By Saturday the project (MVP) status is finished
Sunday
  Testing (functional testing and User Testing)
  Apply nice to have features (admin, etc )
  REST 
ACTUAL
Friday
  Exploration
  Initialize Project with JDBC Template and JTA
  Mock-up UI in Ext JS
Saturday
  Integration of UI (BLOCKER)
  Finish All controller service (MVP)
  Finish all UI page (Transitions and Behavior)(MVP)
Sunday
  Finish all controller service (MVP)
  Finish all UI page (Transitions and Behavior)(MVP)
  Testing (Functional testing and User Testing)
  No rest 

## Slide 8: SQL Planned